VOLUME 2

SECTION 1

CONTRACT FORM

WORKS CONTRACT FOR EUROPEAN UNION EXTERNAL ACTIONS

# No …………………………………..

# FINANCED FROM THE GENERAL BUDGET OF THE UNION

Between

REGIONAL FOREST DIRECTORATE SLIVEN,

Address:15-A ORESHAK STR., 8800 Sliven

Identification number: 000591101

Represented by:  1. Zlatka Petrova Azmanova – Director and

2. Milena Anastasova Marinova – Chief accountant,

(‘The contracting authority’),

of the one part,

and

<Full official name of the contractor>

[<Legal status/title>]

[<Official registration number>]

<Full official address>

[<VAT number>],

(‘the contractor’)

of the other part,

have agreed as follows:

# PROJECT “GREEN FUTURE” CB005.2.12.073

# CONTRACT TITLE Creation of forest culture (Afforestation)

# Identification number CB005.2.12.073-Works-01

Whereas the contracting authority would like the contractor to carry out the following works:

Investment in afforestation in a new forest: afforestation of 40 decarеs on the territory of Republic of Bulgaria, on the land of the village of Dennitsa, Bolyarovo Municipality with typical local tree species, namely "Quercus frainetto" and Quercus cerries".

- Creation of a forest culture on an area of 40 decares, which includes:

- soil preparation for afforestation,

- afforestation;

- forest culture growing;

- filling of forest culture

- making a fence around the forest culture.

- All the planned activities are described in the technological plan for afforestation, explanatory note and Bill of quantities.

It is hereby agreed as follows:

(1)	In this contract, words and expressions shall have the meanings assigned to them in the contractual conditions set out below.

(2)	The following documents shall be deemed to form and be read and construed as part of this contract, in the following order of precedence:

- the contract,

- the special conditions,

- the general conditions,

- the technical and/or performance specifications,

- the design documentation (drawings),

- the breakdown of lump-sum price,

- the tender,

- any other documents forming part of the contract.

The various documents making up the contract shall be deemed to be mutually explanatory; in cases of ambiguity or divergence, they shall prevail in the order in which they appear above. Addenda shall have the order of precedence of the document they are amending.

(3)	In consideration of the payments to be made by the contracting authority to the contractor as hereinafter mentioned, the contractor undertakes to execute and complete the works and remedy defects therein in full compliance with the provisions of the contract.

(4)	The contracting authority hereby agrees to pay the contractor in consideration of the execution and completion of the works and remedying of defects therein the amount of:

-	Contract price (excluding VAT/other taxes) - ………………..EUR (in words)

-	VAT and other taxes - ……………………EUR (in words)

-	Contract price - ……………………..EUR (in words)

(5)	The parties agree to the set of rights and obligations described in the attached contractual documents, with the following main characteristics, further detailed in the attachments:

|  |  |  | Contract-article: |
| --- | --- | --- | --- |
| 1 | Price | Lump sum contract | 49 |
|  |  | Prices cannot be revised | 48 |
| 2 | Duration | 14 months implementation of works | 34 |
|  |  | Provisional acceptance, after completion of works | 60 |
|  |  | Defects liability period of 365 days, after provisional acceptance | 61 |
|  |  | Final acceptance, after expiry of defects liability period | 62 |
| 3 | Delay | 0.1% of the contract price for every day of delay | 36 |
| 4 | Supervisor | The project site supervisor will be assigned by the Contracting Authority in another contract | 5 |
| 5 | Bank guarantees | performance, prefinancing and retention guarantees | 15, 46, 47 |
| 6 | Insurances | For damage to 3rd parties, unlimited for bodily injury | 16 |
|  |  | Contractor all risk insurance | 16 |
|  |  | Insurance against accidents at work | 16 |
|  |  | Insurance for soundness of works | 16 |
| 7 | Payments | lump sum advance for 10% of the original contract price, after conclusion of the contract | 46 |
|  |  | Interim payment for 80 % of the contract price, after issuing of the signed Final statement of account (Permission to use the building after construction, according to applicable national legislation for construction works) | 49, 50 |
|  |  | Retention money for 10% of the contract price, 6 months after issuing of the signed Final statement of account (Permission to use the building after construction, according to applicable national legislation for construction works) | 47, 49 |

In witness whereof the parties hereto have signed the contract. This contract shall take effect on the date on which it is signed by the last party, namely the contractor.

Done in English in three originals, two originals for the Contracting Authority and one original for the contractor.

| For the Contractor |  |  | For the Contracting Authority |  |  |
| --- | --- | --- | --- | --- | --- |
| Name: |  |  | Name: |  |  |
| Title: |  |  | Title: |  |  |
| Signature: |  |  | Signature: |  |  |
| Date: |  |  | Date: |  |  |
|  |  |  | Name: |  |  |
|  |  |  | Title: Chief accountant |  |  |
|  |  |  | Signature: |  |  |
|  |  |  | Date: |  |  |

Where the contracting party is an individual.

Where applicable.

Except where the contracting party is not VAT registered.