VOLUME 3

TECHNICAL SPECIFICATIONS

Contract title: Creation of forest culture (Afforestation)

Location: Republic of Bulgaria, Bolyarovo municipality, Dennitsa village, Section and subsection 143 “3”, State forest territory

1. Brief description of the activity

Investment in afforestation in a new forest: afforestation of 40 decares on the territory of Republic of Bulgaria, on the land of the village of Dennitsa, Bolyarovo Municipality with typical local tree species, namely "Quercus frainetto" and Quercus cerries".

Creation of a forest culture on an area of 40 decares, which includes:

- soil preparation for afforestation,

- afforestation;

- forest culture growing;

- filling of forest culture

- making a fence around the forest culture.

All the planned activities are described in the technological plan for afforestation, explanatory note and Bill of quantities.

2. Scope and description of the construction works

Forest management work involves clearing the designated area of available shrub and small trees, mechanized soil cultivation, afforestation of seedlings under a specific scheme, and tree species identified by the Technological Plan for afforestation. The activities continue with the construction of a fence around the forested area, cultivation of the created crop and replenishment and in order to achieve the optimum amount of saplings.

3. Quantitative description

3.1. Bill of quantities

| № | Description | Unit | Quantity |
| --- | --- | --- | --- |
| I | soil preparation |  |  |
| 1 | surface cleaning - mechanized with shredder | decars | 40 |
| 2 | complete soil treatment - two-way deep plowing at a depth of 51-60 cm and alignment after plowing | acres | 40 |
|  | Total cost of soil preparation | decars | 40 |
| II | afforestation |  |  |
| 3 | Delivery and transport of propagating material |  |  |
|  | buying seedlings of broad-leaved saplings | pcs | 30,000 |
|  | transport of propagating material | km | 200 |
| 4 | treatment of saplings against drying |  |  |
|  | preparations buying | litre | 40 |
|  | treatment of saplings before transportation | pcs | 30,000 |
| 5 | storage of saplings of the afforestation site | pcs | 30,000 |
| 6 | marking of planting sites | decars | 40 |
| 7 | sapling planting by sward "Kolessov" and saddle peg | decars | 40 |
|  | Total cost of afforestation | decars | 40 |
| III | Filling of forest culture |  |  |
| 8 | Delivery and transport of propagating material |  |  |
|  | buying seedlings of broad-leaved saplings | pcs | 7,500 |
|  | transport of propagating material | km | 200 |
| 8 | treatment of saplings against drying |  |  |
|  | preparations buying | litre | 7.5 |
|  | treatment of saplings before transportation | pcs | 7500 |
| 9 | storage of saplings of the afforestation site | pcs | 7500 |
| 10 | Filling of forest culture | decars | 10 |
|  | Total cost of forest culture filling | decars | 10 |
| IV | Forest culure growing |  |  |
|  | First year |  |  |
| 11 | rows hoeing - 3 times | 100 m | 900 |
|  | second year |  |  |
| 12 | rows hoeing - 3 times | 100 m | 900 |
|  | Total cost of forest culture growing | 100 m | 1800 |
| V | Making fencing around forest culture |  |  |
|  | galvanized stakes buying 50х50х1,70 |  | 500 |
|  | galvanized fencing h 1,5 m x 1,9 mm 55 x 55 | metre | 1000 |
|  | fencing materials transportation | km | 25 |
|  | work for placing stakes and fencing | days | 20 |
|  | Total cost for the fence construction around the forest culture | metre | 1000 |

3.2 Works design - available in Volume 5

- Part 1 – Technological plan for afforestation

4. TECHNICAL REQUIREMENTS

- The deadline for the implementation of the public procurement is the time for implementation of the projected construction and reconstruction works, which starts from the date of conclusion of the contract. Delivery time: 14 /fourteen/ months. The deadline set by the Contracting Authority for the public procurement is fixed and starts to run from the date of opening the construction site, but not later than 30 days after the date of signing the construction contract. Tenderers should have carried out a preliminary inspection of the site and familiarized themselves with the specific conditions for fulfilling the contract.

- Removal of defects that occurred during the operation of the construction. In the event of defects occurring during the warranty period, the Contracting Authority shall notify the Contractor in writing within 7 days of their establishment. The Contractor shall, within 14 days after receiving a written notice from the Contracting Authority, undertake to eliminate any defects, which appeared within the warranty period, at their own expense. The Contractor shall not be liable for any defects in the executed types of construction and repair works under the contract, resulting from improper use after acceptance of the site.

- Requirements for the technical characteristics of the construction products to be incorporated in the construction. Quality requirements - regulations, standards and other provisions to be met. Delivery of all materials and equipment necessary for the execution of the construction works is the responsibility of the Contractor. The construction must include materials and equipment specified in the technical project that meet the requirements of the Bulgarian and/or European standards. The Contractor must, in advance, coordinate with the Contracting Authority and the Investor Control all materials, elements, products, structures, etc. used in the construction. Any necessary changes in the construction of the building should be coordinated with the Contracting Authority and the forest engineer. All materials and equipment to be included in the construction must be accompanied by the relevant certificates of origin and quality, an instruction manual and a declaration certifying the conformity of each of the submitted construction products with the essential requirements for the construction works, in accordance with the requirements of the Law on technical requirements about products and the regulations related to it.

5. TECHNICAL REQUIREMENTS REGARDING THE CONSTRUCTION WORKS

The Contractor shall carry out the planned construction works on the subject of the contract on the basis of the prepared, agreed and approved Technological plan for afforestation the successful implementation of the planned works, the Contractor shall:

- execute the forestry works within the agreed deadline by organizing and coordinating the entire process according to the technological plan; the offer with its attachments, the current legislation, incl. regulations of the Law on Safety and Health Work Conditions; the rules of the Interreg-IPA CBC Bulgaria-Turkey Programme;

- invest quality materials, structures and products in the forestry process during the implementation of the forestry works on the site, that meet the technical requirements of the European Union and Bulgarian State Standard;

- secure his work under the contract with the necessary machinery and equipment;

- provide access to the construction site of the authorized representatives of the Contracting Authority;

- carry out at his own expense all work on elimination of mistakes made by him, deficiencies, etc., ascertained by the bodies of local / state authority and / or by the investor control of the site, and / or by the Programme, and / or by the construction supervision and / or by the admissions committee;

- notify the Contracting Authority promptly and in writing of its readiness to draw up the protocol for establishing the suitability for use of the site;

- submit to the Contracting Authority a complete set of documents for the site upon its acceptance with the protocol for establishing the suitability for use of the site;

- guard the site on its own account until its delivery to the Contracting Authority;

- carry out the forestry works provided for in the approved project after the opening of a construction site.

6.	CONTROL OF WORKS

The control over the implementation of the activities is carried out by the Contracting Authority, through inspections of the control officers and forestry experts under the Forest Act. If found serious defects, errors and low quality performance, the Contracting Authority shall notify the Contractor that he breached the contract and should stop work.

6.1	Contractor's equipment

The Contractor shall furnish equipment which will be efficient and appropriate to secure satisfactory quality of work and a rate of progress which will insure the completion of the Works within the time, stipulated in the Tender. If at any time that equipment appears to be inefficient, inappropriate or insufficient for securing the quality of work required or for the rate of progress, the Beneficiarymay be entitled to order the Contractor to increase the efficiency, change the character or hire additional equipment, and the Contractor shall conform to such order.

6.2 Protection of existing structures and utilities

The Contractor shall assume full responsibility for the protection of all buildings, structures and roads existing in the area of the construction site, public or private, whether or not they are shown on the drawings.

Any damage, resulting from the Contractor's actions, shall be repaired at his expense.

6.3	Requirements regarding the provision of safe and healthy working conditions. Plan for Safety and Health

During the execution of construction works the Contractor shall comply with the requirements of Ordinance № 2 of 2004 on minimum requirements for health and safety in the course of construction works, as well as all other applicable regulations and standards for safety and hygiene, industrial and fire safety during construction and operation of such sites, and also to ensure the safety of all persons who are on site.

6.4	Approval of sources, materials and products

Materials and products incorporated may originate from any country.

The Contractor has to ascertain by continuous control check measurements that only material which complies with the requirements specified in the various clauses of these specifications will be used for the Works.

6.5	 Requirements regarding environmental protection

In the execution of construction works (forestry activities) contractor must confine its action within the construction site.

After completion of construction works (forestry activities) the Contractor shall withdraw all their machinery and unused materials and leave the site clean of debris and completely finished. The Contractor shall clear way and remove from the site any wreckage, rubbish and temporary works, which are no longer required.

6.6	Responsibility of the Contractor

Approvals from the Beneficiary control do not relieve the Contractor from his obligations or responsibilities under the Contract.

7.	ADMINISTRATIVE SPECIFICATIONS

7.1 Implementation Plan

Implementation plan for delivery of works shall be prepared consistent with the duration of the project’s implementation and the works activities implementation. The plan shall be presented in a format which presents in a clear way all the major activities.

7.2 Progress meetings

The Contractor shall agree with the Contracting Authority for dates for regular progress meetings. These meetings shall normally be held monthly, no later than 10 working days after the completion of each month.

7.3 Quality assurance

The Contractor shall institute a quality assurance system to demonstrate compliance with the requirements of this contract. The system shall be in accordance with the details stated in the Contract.

8.	IMPLEMENTATION OF THE WORKS

8.1	Materials

All Materials supplied under the contract shall be new products. Second-hand materials will not be accepted.

Supply of all materials and equipment required for the execution of construction - assembly work according to the approved Technology plan for afforestation is the responsibility of the Contractor. Any change to the approved design must be coordinated and approved the Contracting Authority.

All materials that would be used in the construction must be accompanied by relevant certificates of origin and quality, instructions for use and a statement certifying the compliance of each of the nested construction products with the essential requirements for building works, in accordance with the Law on technical requirements for products and by-laws to it.

The Tender drawings constitute the drawings issued for construction/ installation/ execution – Technology plan for afforestation.

8.2	Inspection and measurement of works

The Contracting Authority may at any time inspect the quality and measure the amount of works performed. If this cannot be done with the Contractor’s assistance, a deadline shall be fixed for hiring external specialists. In this case, the expenses shall be paid by the Contractor.

9.	PREPARATORY WORKS

Before starting the works, the Contractor has to perform some preparatory works at the site.

9.1	Boards and signs

The Contractor shall mount and maintain in good condition information board with the name of the project and the financing institution. The board will be ensured by the Contracting Authority.

9.2 Setting out the site

The Contractor shall in co-operation with the Contracting Authority set out the total site to be used for construction.

9.3 Temporary facilities

The Contractor shall effect all expenditure for establishing, operation and removal of temporary facilities if such are needed for the good performance of the Contract. All needs for establishing such facility shall be duly justified.

9.4 General supply facilities

###### Sanitary Arrangements

The Contractor shall provide for and maintain temporary sanitary facilities on the site for the use of all persons connected with the Works. The Contractor shall keep the facilities in a clean and sanitary condition, and shall post notices and take such precautions as may be necessary to keep the site clean.

Water supply

The Contractor shall provide for and maintain an adequate supply of potable water for his use. The water supply shall be used for construction purposes and for consumption in the temporary facilities.

###### Power supply

All electrical power required by the Contractor shall be provided by him at his own expense. The Contractor prior to taking-over of the Works shall remove all temporary installations if it is not agreed upon that the Contracting Authority takes over the installations.

IMPORTANT

All works must be implemented in accordance with investment design and corresponding standards.

In case that in investment design - explanatory notes, bills of quantities, drawings, specifications, and everywhere in the documentation for tendering are set specific brand/mark, model, type, standard materials and products, it should be considered as whereas “and equivalent”.

The Contracting Authority does not require specific brand, model, type, standard materials and products that will be in the works as long as you comply with the specifications of the designers and the essential requirements for building works.