VOLUME 2

SECTION 3

SPECIAL CONDITIONS

CONTENTS

These conditions amplify and supplement the general conditions governing the contract. Unless the special conditions provide otherwise, the general conditions remain fully applicable. The numbering of the articles of the special conditions is not consecutive but follows the numbering of the general conditions. Other special conditions should be indicated afterwards.

How to complete these special conditions:

Where you see < ... >, enter the information relevant to the special conditions. Square brackets [ ] and parts shaded in grey indicate options to choose: they should be deleted when applicable, but should not be modified. All other parts of these standard instructions must be left unchanged. In the final version of the instructions to tenderers, please remember to delete this paragraph, any other text with yellow highlighting and to suppress grey brackets when applicable.

Note that the special conditions provide for allowed deviations from the general conditions. The use of further deviations from the general conditions requires an exception to be granted by the relevant services of the European Commission.

Article 2	Language of the contract

2.1	The language used shall be English.

Article 4	Communication

4.1 Contact data for the Contracting Authority:

MUNICIPALITY KAMENO

Address: Kameno, 101 Osvobojdenie Str

Phone: 055153008

E-mail: obshtina@kameno.bg

Contacting person: Tsvetelina Gospodinova

4.2 Contact data for the Contractor:

Address: ….....................

Phone/ fax: ….................

E-mail: ….......................

Contacting person: ….....

All official comminication between the Parties upon the whole procedure and implementation of the Contract shall be in written.

Article 5	Supervisor and supervisor’s representative

5.2	Under this contract, the supervisor does not delegate his duties and authority to a supervisor's representative.

[Article 7	Subcontracting

7.3	In the selection of subcontractors, the contractor shall give preference to natural persons, companies or firms of ACP States capable of implementing the tasks required on similar terms.

Article 9	Access to the site

9.1	The contractor is reminded that there is a head of delegation of the European Commission in the state of the contracting authority. The contractor is obliged to give the head of delegation free access to its sites, factories, workshops, etc., and generally assist the head of delegation, like the project supervisor, in the performance of his duties. The same provisions also apply to the appointed representatives of the head of delegation.

All correspondence between the contractor and the contracting authority or project supervisor must be copied, for information, to the head of delegation of the European Commission at the following official address:

Ministry of Regional Development and Public Works of the Republic of Bulgaria,

Directorate General “Territorial Cooperation Management”

Address: 17-19 “Kiril and Metodiy” Str., 1202 Sofia, Bulgaria

Telephone: +359 2 94 05 581

Fax: +359 2 987 07 37

E-mail: tcm_exbd@mrrb.government.bg

Article 12	General obligations

12.9. Before commencing and during the execution of the assigned works, the contractor must:

- analyze and verify all data;

- to check all quantities reflected in the quantitative accounts;

- to review the site and obtain all necessary information;

- to make additional measurements and calculations;

- to clarify all tasks;

- to assess the type of equipment and facilities needed to perform the works specified in the specifications;

- to require from the contracting authority all available information that is necessary for the performance of the activities covered by the contract.

12.9.1. Technical solution

The design concept includes the creation of a 1066,18 m long vehicle and pedestrian road providing access to the western entrance of the Rusokastro Fortress. The project site creates a connection from an existing road in municipal property № 26, mass 41 with EKATTE 63478 in the cadastral subdivisions of the village Rusokastro, Deed No. 1 674 / 31.03.2017, to the main entrance of the Rusokastro Fortress.

The main feature of the road is its service function, including transportation of personnel, delivery of materials, disposal, provision for fire safety. Through the project development, the requirements of Ordinance for the design, execution and maintenance of the constructions in accordance with the requirements for an accessible environment of the population, including for people with disabilities No. 4 from 1 July 2009, will be ensured. Special transport for people with disabilities will be provided. The category of traffic is detriment as "light".

- According to the approved technical design, the road – subject of the investment, must be constructed with the following TECHNICAL PARAMETERS:

| № | Technical parameters | Unit. | V пр= 17km/h |
| --- | --- | --- | --- |
| 1 | Minimum radius of horizontal curve at qmin =2.5% | m | 20 |
| 1.2 | Exceptionally | m | 15 |
| 2 | Minimum radius of horizontal curve at qmin =-2.5% | m | 25 |
| 3 | One-sided transverse gradient in a straight section | % | 2.50 |
| 4 | Maximum one-sided transverse slope in a horizontal curve | % | 2.50 |
| 5 | Maximum longitudinal slope | % | 9.0 |
| 5.1 | Exceptionally - for a section with a length of up to 1000m | % | 15 |
| 6 | Minimum longitudinal slope | % | 0.5 |
| 7 | Minimum radius of convex vertical curve | m | 200 |
| 8 | Minimum radius of concave vertical curve | m | 200 |
| 9 | Road lanes | Unit | 1 |
| 10 | Width of the road surface in a straight section | m | from 2.50 to 3.50m |
| 11 | Pedestrian road |  | 1 х 1.40m |
| 12 | Shoulders |  | 1 х 1.00m |
| 13 | Category of traffic |  | light |

- The road levels provided in the approved technical documentation consist of straight and curves of second degree - square parabols.

Minimum radius of concave vertical curve: 220 m.

Minimum radius of convex vertical curve: 200 m.

Maximum longitudinal slope: 13,000% on a 60m long sector.

Minimum longitudinal slope: 1.414%

(3) 	The main gauge of the road is 3.50 / 6.15 m, in these:

- traffic lane - 1 lane 3.50 m wide.

- sidewalk - 1 to the right with a width of 1.40 m.

- berm - 1 right to the width of 0.25 m.

- shoulder - 1 to the width of 1.00 m.

Basic eg. curb slope - one-sided 2.5%.

The transverse slope of the sidewalk is 2.5%.

The transverse slope of the shoulder is opposite the traffic lane - 6%.

Transverse sloping of landing sites - 4%.

Modification of the main gauge is made in the curves where widening of the traffic lane is necessary - curves 11, 15, 17 and 18.

The breadth of 0.25m in 0.50m is made at the high embankment sites, where a sidewalk tubular girder is provided.

The width of the shoulder is modified at the locations of the two provided gutters, as shown in the drawings.

In addition to the "Transverse Profiles" drawing, the finite path elevations in the axle, left and right edges are given in Table 3 through 5m for more accurate roadwork.

(4)	CONSTRUCTION: the flooring is paved from middle size pavement 10/10/10 cm, for category of traffic "light". It consists of the following layers:

- Earth basis - Eo = 60MPa

- Pavement (natural stone) - 10 cm

- Sand - 5 cm

- Unsorted bulk. min. - 20 cm, E = 325Mpa

Height of construction: 35 cm.

The freezing depth of the soil in the open field - z ', in this area is 45 cm, but the earth foundation is rock and there is no danger of swelling and deformation of the road surface.

The embankment up to 0.50 m under the road structure (when the road is in the embankment) is made of material A-2-4 or A-2-5, according to TC (zone material "A").

The pavements and the shoulder design are given in the drawing "Common cross profiles and details". The overtaking landings are constructed with the shoulder design.

(5)	CULVERTS

Along the whole length of the road section, according to the character of the terrain, 2 culverts are placed. Hydraulic sizing of the gutters is done according to the "Instruction for the determination of the openings of the gutters", 1998.

The defined catchment areas of the drains can be found in "Appendix 1" diagram in the provided Technical design.

| № | км | F km2 | L km | Jср ‰ | Hp mm | p | Fp | U | En | S(En) | Qmax m3/s | Gutter type and aperture | Jрадие max |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 0+137 | 0.160 | 0.50 | 120 | 109.17 | 0.90 | 0.15 | 0.13 | 64.12 | 19.0 | 2.91 | Tubular Dia. 150см | 3.8% |
| 2 | 1+020 | 0.011 | 0.12 | 83 | 109.17 | 1.00 | 0.01 | 0.05 | 40.01 | 29.0 | 0.35 | Tubular Dia. 80см | 15.0% |

The system was used for the design of the tubular drains: "Construction system for prefabricated pipe drains - CTB'81". The execution is made of ready-made reinforced concrete pipes. The front walls and wings are poured in a single piece of concrete.

(6)	ACCESSORIES to ensure safety:

- Tapered rail with dimensions of one panel 1800/1000 cm. It is stabilized with the foundation of the vertical supports.

- Steel rail in detail, given in the drawing "Typical cross profiles and details". It is dimensioned to take a great lateral load. It is placed on the front walls of the drains, on the side of the banquet.

12.9.2 Drainage

Drainage of surface water from the roadway will be succeeded through transverse and longitudinal slopes.

Drainage is free through banquets and slopes on the road. Surface water either drain freely on the skate (sloped drainage) or collect in trenches near the road body. The holes take the waters to the appropriate places on the terrain where they can drain away or to facilities (culverts) when the water is off the road. The drainage of surface water is given in the technical documentation Drawing 9 "Drainage Plan".

12.9.3 Roads for temporary stopping of traffic during construction

There is no need to stop traffic, as there is no such present except occasional cars and machines in connection with agricultural or other work. Such cars and machines will be let through. If necessary, only separate technological road sections will be built.

12.9.4 Organization and facilities for maintenance

The road section will be maintained by the Municipality Kameno.

12.9.5 Affected sites of other organizations

The project area does not have facilities of other organizations - built or designed. At the 0 km of the site a construction of recreation zone takes place, which is to be taken in consideration during the construction works. Organization of the working vehicle and deliveries of materials shall be made if necessary. The two contractors shall not use the same resources for both sites as it will fall in the hypothesis of double funding and may result in financial penalties up to 20% of the value of the contract.

12.9.6 Alienation

The technical project is prepared in digital format. The contours of the developed area servitude are combined with the land cadastre data. The development area is located entirely in a municipal property. No alienation is required.

12.9.7 Requirements for health and safety at work at the construction site

The execution of all construction works to meet the requirements of Ordinance No. 2 on the Minimum Requirements for Health and Safety at Work for Construction and Assembly Works.

The CA or a person authorized by him / her in the process of negotiating the construction process to designate health and safety coordinators for the site and to provide their names to the Contractor prior to the opening of the construction site, the Safety and Health Plan annexed to this project.

Before commencing work on the construction site and completing the construction, the contractor is required to carry out a risk assessment. The risk assessment covers all stages of contracted construction, the choice of working equipment and all parameters of the working environment. When carrying out a workshop on the territory of a working enterprise, the risk assessment shall be carried out jointly with its manager. If substantial modifications to the initial plans occur during the implementation of the RMM, the risk assessment shall be updated. When performing a risk assessment, make measurements of the working environment parameters.

The obligation of the contractor is to provide and perform:

- The execution of construction and assembly works in technological sequence and deadlines set in the investment project and in the safety and health plan;

- Complex health and safety at work for all workers, incl. subcontractors and self-employed persons, in carrying out construction works on the construction works;

- Elaboration and updating of safety and health instructions according to the specific conditions of the construction site by type of construction works;

- The choice of the location of workplaces, subject to the conditions for safe and convenient access to them and the identification of transport routes and / or transport areas;

- The necessary protective equipment and workwear and their use in accordance with the legal framework and depending on the assessment of the existing occupational risks in each case;

- Instruction, training, upgrading and verifying the knowledge of workers' health and safety at work;

- Filing and reporting of the examinations, tests, maintenance and repairs of the equipment and work equipment (electrical and lifting equipment, construction machinery, means of transport, etc.) and their permanent control with a view to removing defects that may affect safety or health of workers;

- The necessary sanitary and sanitary facilities in accordance with the sanitary and hygiene requirements and the fire and emergency safety requirements (PAM), the duration of the construction and the human resources;

- Maintenance of order and cleanliness of the construction site;

- The separation and organization of storage areas for different materials, especially where dangerous materials and substances are involved;

- The collection, storage and transport of waste and debris;

- Adaptation of the stages or types of construction works to their actual duration, taking into account the current status of the construction activities;

- The interaction with the industrial activities on the territory of or near the building site;

- At any time, first aid may be given to victims of an accident at work, fire, disaster or accident;

- Elaborates and approves internal documents (orders, specimens, etc.) to provide health and safety at work, according to the specific conditions.

12.9.8 Materials

When selecting materials and technology for the construction, the principle of entering the project design into the conceptual overview of the general project is observed. The selected materials are pavement of natural granite, natural rock aggregates, minimal intervention in the formation of the ground foundation. When choosing park equipment, a combination of metal and wood to be used.

The flooring is paved from middle size pavement 10/10/10 cm, for category of traffic "light". It consists of the following layers:

- Earth basis - Eo = 60MPa

- Pavement (natural stone) - 10 cm

- Sand - 5 cm

- Unsorted bulk. min. - 20 cm, E = 325Mpa

Height of construction: 35 cm.

The freezing depth of the soil in the open field - z ', in this area is 45 cm, but the earth foundation is rock and there is no danger of swelling and deformation of the road surface.

The embankment up to 0.50 m under the road structure (when the road is in the embankment) is made of material A-2-4 or A-2-5, according to TC (zone material "A").

Article 15	Performance guarantee

15.1 The guarantee periods proposed by the contractor for the performed conservation and restoration works shall not be less than the ones referred to in Art. 20, para. 4, of Ordinance No. 2 of 2003 for the commissioning of the construction works in the Republic of Bulgaria and minimum warranty terms for completed construction and assembly works, facilities and construction sites.

The warranty period begins to run from the date of submission of the site by the contractor to the assignor, certified by a protocol.

Any defects occurring before the end of the warranty period shall be established by a protocol drawn up and signed by the representatives of the contracting authority. This protocol is immediately sent to the contractor with a specified time limit for removal of the defect. If defects occur before the end of the warranty period as a result of bad quality materials or equipment or poorly executed works by the contractor, they will remove them for their own account within a time limit set by the contracting authority under the terms of the contract.

Article 16	Liabilities and insurance

16.1 a)	By way of derogation from Article 16.1, a) paragraph 2, of the general conditions, compensation for damage to the works resulting from the contractor's liability in respect of the contracting authority is capped at an amount equal to the contract value.

16.1 b)	By way of derogation from Article 16.1, b), paragraph 2, of the general conditions, compensation for damage resulting from the contractor's liability in respect of the contracting authority is capped at an amount equal to the contract value.

Article 17	Programme of implementation of tasks

17.1	The contractor shall provide the supervisor with a simplified programme of implementation of the tasks. This programme shall include at least the order and time limits in which the contractor proposes to carry out the works, and shall be based on the tranches foreseen in Article 49.1 of the special conditions.

17.2. 	The supervisor shall return this document to the contractor with any relevant remarks within 10 days of receipt, save where the supervisor, within those 10 days, notifies the contractor of its wish for a meeting in order to discuss the documents submitted.

Article 21	Exceptional risks

21.4	The parties do not owe compensation for damages and lost profits if they are caused as a result of force majeure

21.5. Force majeure within the meaning of this Agreement is any unforeseeable and unavoidable event of extraordinary nature and beyond the reasonable control of the parties arising after the conclusion of the contract, which renders its execution impossible.

21.6.  A party that cannot fulfill its obligation by force majeure shall be bound within three days of the occurrence and notify the other party of what constitutes force majeure and what its possible consequences are. Upon failure to notify within a time limit, the party concerned shall be liable for damages.

21.7.  (1) Upon the suspension of construction due to force majeure, the terms provided for in the preceding article shall be increased by the period of suspension.

(2) There is no force majeure if the relevant event is due to unpaid care by the builder or due diligence can be overcome.

(3) If the force majeure, respectively the suspension under the preceding paragraph, persists for more than 30 days and there are no indications of its early termination, either party may terminate the contract in the future by notifying the other in writing.

21.8. (1) The risk of accidental loss or damage of clearly accepted construction, constructions, materials, construction equipment, etc. is borne by the Contracting Authority.

(2) The Contractor bears the risk of losing or damaging the already accepted works, if the loss or damage is not the fault of the Contracting Authority and the latter could not prevent it.

Article 34	Period of implementation of tasks

# 34.1	Duration of implementation of tasks is 6 months /six/ months/ from the signing of the contract.

Article 36	Delays in the implementation of tasks

36.1	The rate of liquidated damages for delays in the completion of works shall be 0.1% of the contract price for every day or part thereof which elapses between the end of the period of implementation of tasks and the actual date of completion, up to a maximum amount of 10 % of the contract price or, if the contract is subdivided into phases, 10 % of the price of the phase concerned.

Article 39	Work register

39.1	Supervisor shall enter information in work register, as follow:

the weather conditions, interruptions of work owing to inclement weather, hours of work, number and type of workmen employed on the site, materials supplied, equipment in use, equipment not in working order, tests carried out in situ, samples dispatched, unforeseen circumstances, as well as orders given to the Contractor;

39.2	The statements shall be prepared according to the rules in internal legislation, namely to the general conditions of the investment works related to the cultural monuments. All statements shall be signed by the Contractor, Supervisor and he Contracting Authority.

Article 40	Origin and quality of works and materials

## 40.1	All goods purchased under the contract must originate in any eligible source country as defined in Interreg - IPA СВС Bulgaria -Turkey Programme 2014-2020 with CCI, Number: 2014TCI6I5CB005 programme. However, the goods to be purchased may originate from any country, whenever the total price of the estimated quantity of those goods, as reflected in a separate item of the breakdown of the lump-sum price (Volume 4.2.3) is below EUR 100 000. A category of similar goods to be purchased shall not be broken down over more than 1 item of the breakdown of the lump-sum price (Volume 4.2.3)]

## For these purposes, ‘origin’ means the place where the goods are mined, grown, produced or manufactured and/or from which services are provided. The origin of the goods must be determined according to the EU Customs Code or the applicable international agreement.

## Goods originating in the EU include goods originating in the Overseas Countries and Territories.

When importing goods, any change in the specified origin must be pointed out to the project supervisor and approved by him.

40.2	The works and the objects, appliances, equipment or materials used in their construction must comply with:

(*)	the following specifications and the requirements of:

The quality and type of all building materials to be used on the site must be assessed in accordance with the Ordinance on Essential Construction Requirements and Conformity Assessment of Construction Products and must be accompanied by a "Declaration of Conformity".

(*) All construction and assembly works must complie with:

"Rules for Execution and Acceptance of Construction and Assembly Works" (PIPCR);

Ordinance № 2/2004 of the  Ministry of Regional Development of the Republic of Bulgaria and the Ministry of Labor and Social Policy on the minimum requirements for health and safety at work during the construction of a workshop;

Ordinance No IZ-1971/2009 of the Ministry of Regional Development and Public Works on the construction and technical rules and norms for ensuring fire safety.

All the materials to be placed on the site must be accompanied by appropriate certificates

of origin and quality, instructions for use and a declaration certifying the conformity of each of the construction products incorporated with the essential requirements for the works according to the requirements of the Technical Requirements Act Products and by-laws to it. All products are subject to approval by the Contracting authority.

40.3	New, unused and non-defective materials are used. In case of replacement of materials, as well as in terms of color definition, the Contracting authority's approval must be sought.

The Contractor shall provide access for the Contracting authority's representatives to verify the execution of the schedule, the technological sequence and the materials used. The Contractor is responsible for the required quantity and quality of the materials.

Article 43	Ownership of plant and materials

43.2	The equipment, temporary structures, plant and materials on the site shall for the duration of the execution of the works, be vested in the Contractor.

Article 44:	General principles for payments

44.1	Payments shall be made in euro.

  - If invoices are submitted to the Contracting Authority, the Contractor shall inform the Programs authority thereof by sending a copy to the Beneficiary Portal of the Program.

  - By derogation, pre-financing payment to the Contractor for the lump-sum advance shall be made within 30 days. Other pre-financing payments to the Contractor shall be made within 60 days. Interim payments to the Contractor of the amounts due under each of the interim payment certificates approved by the supervisor shall be made within 60 days, and the final payment to the Contractor of the amounts due after the final statement of account issued by the Supervisor shall be made within 60 days.

Article 46	Pre-financing

46.1	The only pre-financing granted to the contractor, is the lump sum advance referred to in Article 46.1(a).

46.2	By derogation to Article 46.2 of the general conditions, the lump sum advance referred to in Article 46.1(a) shall be 20% of the original contract price.

46.3(c)	By derogation to Article 46.3(c) of the general conditions, no pre-financing guarantee is required.

46.8	The tranches laid down in Article 49.1 of these special conditions are determined so that the pre-financing is fully repaid before provisional acceptance.

Article 47	Retention monies

47.1	The sum retained to guarantee implementation of the contractor’s obligations during the defects liability period is 10 % of the contract price. By derogation to Article 47.1 of the general conditions, that money is not retained from interim payments. The tranches laid down in Article 49.1 of these special conditions are determined so that the retention sum amounts to 10% of the contract price at the moment of the certificate of provisional acceptance.

47.2	By derogation to Article 47.2 of the general conditions, the retention sums cannot be substituted by a retention guarantee.

Article 48	Price revision

48.1	Prices are fixed and shall not be revised.

Article 49	Measurement

49.1	This is a lump-sum contract.

Under the conditions imposed by the special conditions and general conditions, the amounts due shall be calculated through the following tranches, expressed as percentage of the contract price:

|  | Percentage | Nature | Timing |
| --- | --- | --- | --- |
| 1. | 20% | Lump-sum advance of Article 46.1(a) | After conclusion of the contract |
| 2. | 30% | Interim payment of Article 50 | After completion of 50 % of the firm quantities for which the Contractor submitted its all-in price. |
| 3. | 40 % | Interim payment of Article 50 | After completion of 100 % of the firm quantities for which the Contractor submitted its all-in price and after issuing of the Certificate of provisional acceptance |
| 4. | 10% | Retention money of Article 47 | Within 45 days of the issuing of the signed Final statement of account |

Article 50	Interim payments

50.7	The interim payments will be paid as determined in Article 49.1 of these special conditions.

Article 61	Defects liability

61.1	The defects liability period is defined as the period commencing on the date of provisional acceptance, during which the contractor is required to make good any effect in, or damage to, any part of the work which may appear or occur during this period as notify by the supervisor or the contracting authority. The rights and obligations of the parties with regard to this defects liability period are laid down in Article 61 of the general conditions.

Article 68	Dispute settlement

68.4	Any dispute arising out of or relating to this contract which cannot be settled otherwise shall

(a)	in the case of a national contract, be settled in accordance with the national legislation of the state of the contracting authority; and

(b)	in the case of a transnational contract, be settled either:

(i)	if the parties to the contract so agree, in accordance with the national legislation of the state of the contracting authority or its established international practices; or

ii)	by arbitration in accordance with the procedural rules on conciliation and arbitration of contracts financed by the European Development Fund, adopted by Decision No 3/90 of the ACP-EEC Council of Ministers of 29 March 1990 (Official Journal No L 382, 31.12.1990, Annex A12 of the practical guide.)

Please, find the attached Annex A12 of the practical guide to the present contract.

Article 72	Data protection

1. Processing of personal data related to the implementation of the contract by the contracting authority takes place in accordance with the national legislation of the state of the contracting authority and with the provisions of the respective financing agreement.

2. To the extent that the contract covers an action financed by the European Union, the Contracting Authority may share communications related to the implementation of the contract, with the European Commission. These exchanges shall be made to the Commission, solely for the purpose of allowing the latter to exercise its rights and obligations under the applicable legislative framework and under the financing agreement with the Partner country – contracting authority. The exchanges may involve transfers of personal data (such as names, contact details, signatures and CVs) of natural persons involved in the implementation of the contract (such as contractors, staff, experts, trainees, subcontractors, insurers, guarantors, auditors and legal counsel). In cases where the contractor is processing personal data in the context of the implementation of the contract, he/she shall accordingly inform the data subjects of the possible transmission of their data to the Commission. When personal data is transmitted to the Commission, the latter processes them in accordance with Regulation (EU) 2018/1725 of the European Parliament and of the Council of 23 October 2018 on the protection of natural persons with regard to the processing of personal data by the Union institutions, bodies, offices and agencies and on the free movement of such data, and repealing Regulation (EC) No 45/2001 and Decision No 1247/2002/EC and as detailed in the specific privacy statement published at ePRAG.

* * *

? OJ L 205 of 21.11.2018, p. 39